# CI/CD Implementation — Step-by-step Tasks, Actions & Client Requests

Purpose: This document breaks down each CI/CD implementation task into explicit step-by-step actions, lists what to request from the client (permissions, accounts, artifacts, decisions), and defines deliverables and acceptance criteria. Use this as a checklist to drive discovery conversations and to track progress.

## Table of Contents

- Pre-requisites & Global Ask List

- Task 1 — Define branching strategy & standardized repo structure (IaC)

- Task 2 — Develop standard GitHub Actions workflows for AWS services

- Task 3 — Create deployment pipeline templates for environment promotion

- Task 4 — Strategy for artifact versioning, storage and promotion

- Task 5 — Configure GitHub Runners (hosted vs self-hosted)

- Task 6 — Embed security best practices & compliance in Terraform modules

- Task 7 — Terraform scripts for Glue Jobs, EventBridge, Lambda via GitHub Actions

- Task 8 — Standardized deployment templates for Lambda & Glue jobs

- Task 9 — Configure CloudWatch & Datadog integration

- Task 10 — Alarms, dashboards & rollback strategies

- Task 11 — Change Management integration (FreshService)

- Task 12 — Deploy Databricks components with Asset Bundles & GitHub Actions

- Task 13 — Centralized publishing into enterprise data catalog

- Task 14 — Implement unit test framework for CI/CD pipelines

- Task 15 — Integrate SonarQube for code quality checks

- Task 16 — Automated Databricks token provisioning & environment setup

- Task 17 — Automated deployment triggers for Terraform + runbook

- Master client-request checklist (single page for the client)

- Deliverables & Acceptance Criteria

# 1. Pre-requisites & Global Ask List

Before we begin, collect the following from the client. These items are used repeatedly across tasks.

Must provide:

- List of target accounts: AWS Account IDs for Dev/QA/UAT/Staging/Prod and contact for each account.

- Git provider details: GitHub Organization / GitHub Enterprise URL, admin user(s), SSO details, teams and membership mapping.

- Repository inventory: Names/URLs of repositories (IaC, ETL, Glue scripts, Lambda source, Databricks notebooks) and default branch names.

- Artifact storage: Preferred artifact repository (S3 bucket name / ECR repo / Nexus / Artifactory) and permissions.

- Terraform remote state backend: S3 bucket name and optional DynamoDB table for state locking (or other backend details).

- Cloud access: IAM role or service user with required permissions (list permissions later per task) or a cross-account deploy role ARN.

- Databricks details: Workspace URL, workspace admin contact, Unity Catalog access, service principal / token for automation.

- Monitoring & logging: Datadog account ID + API key (or alternative), CloudWatch permissions, preferred dashboard owners.

- Security tooling creds: SonarQube URL + token (or SonarCloud), SAST/SCA tool credentials (Snyk/Checkmarx), DAST tool access.

- Secrets management: Preferred secret store (GitHub Secrets, Vault, Azure Key Vault) and access method for pipeline runners.

- Change Management: FreshService instance URL and API key, list of change managers and process for approvals.

- Network & VPC constraints: VPC IDs, subnets, NAT configuration, VPC endpoints required for services.

- Compliance baseline & tagging policy: Required tags, encryption keys (KMS), data residency constraints.

- On-call & escalation: On-call contacts, escalation matrix, and runbook access.

Decisions to be made by client (scoping): - Hosted vs self-hosted CI runners choice. - Artifact promotion model (immutable artifacts vs rebuild on promotion). - Rollback strategy preference (automated vs manual). - Preferred IaC policy/guardrails (tfsec rules, policy-as-code frameworks, e.g., OPA/Gatekeeper).

# 2. Task 1 — Define branching strategy & standardized repo structure (IaC)

Objective: Establish a repeatable branching model and repo layout for IaC assets so CI/CD and release flows are predictable.

Step-by-step Actions:

1. Run a short workshop with client stakeholders to agree on branching model (e.g., GitFlow, Trunk Based, or Release Branching).

2. Define naming conventions for branches, tags and releases (e.g., main, develop, release/*, semantic tags vX.Y.Z).

3. Design a standard repository structure for IaC repositories (root modules, environment-specific folders, modules/registry).

4. Create repository templates (README, CONTRIBUTING, LICENSE, .github/workflows/, CODEOWNERS, PR_TEMPLATE.md).

5. Configure branch protection rules for main/prod (required reviews, status checks, enforce signed commits if required).

6. Add Git hooks or workflows to enforce commit message and tagging standards.

7. Create environment mapping docs that bind repos to AWS account IDs and deployment pipelines.

Required from client: - Decision on chosen branching model. - List of repos and teams that own each repo. - Role owners for CODEOWNERS and approval gates.

Deliverables: - Branching strategy document. - Repository template repo with one-click create instructions. - Branch protection configuration scripts or admin checklist.

Acceptance Criteria: - All IaC repos follow the template; main protected and PRs require at least one approver.

Suggested Owner: DevOps (Accountable), Data Engineering (Consulted)

# 3. Task 2 — Develop standard GitHub Actions workflows for AWS services

Objective: Create reusable GitHub Actions workflows to build, test, scan, and deploy code for AWS services in scope.

Step-by-step Actions:

1. Identify AWS services in scope (Lambda, Glue, EventBridge, S3, ECR, Databricks triggers).

2. Create a /.github/workflows/ reusable workflow library (e.g., build.yml, test.yml, scan.yml, deploy.yml).

3. Implement lint and format steps using language-specific linters (e.g., flake8, eslint).

4. Integrate unit test step (PyTest/pytest-coverage) and make test artifacts available.

5. Add SAST/SCA/Secret scanning steps (SonarQube scan, Snyk, git-secrets, truffleHog) and fail the pipeline on critical findings.

6. Implement DAST step for APIs (optional: run OWASP ZAP scan against staging endpoint). 7. Implement artifact packaging and publishing steps (zip for Lambda, wheel for Python libs, container build + push to ECR).

8. Use reusable workflows and composite actions to minimize duplication.

9. Configure required GitHub environment secrets and policies.

Required from client: - Access to GitHub org and admin permission to create workflows and secrets. - Credentials for scanning tools (Sonar, Snyk, etc.) or permission to provision them. - Staging environment endpoints for DAST.

Deliverables: - Reusable workflow library in a shared repo. - Example pipeline in a sample service repo.

Acceptance Criteria: - PR runs trigger lint/test/scan workflows and generate reports. - Fail-build on quality gate failure.

Suggested Owner: DevOps (Responsible), Data Engineering (Consulted), QA (Consulted)

# 4. Task 3 — Create deployment pipeline templates for build promotion across environments

Objective: Provide parameterized pipeline templates to promote builds through Dev → QA → UAT → Staging → Prod with approval gates.

Step-by-step Actions:

1. Define environment mappings and required approvals per environment (who signs off for UAT/Prod).

2. Implement CI pipeline that produces immutable artifacts and stores them in an artifact store.

3. Implement CD pipelines for each environment which accept artifact reference and apply infra/config.

4. Add approval gates using GitHub Environments or Azure DevOps approvals for UAT/Prod deployment.

5. Implement deployment validations post-deploy (smoke tests, quick data checks).

6. Add rollback job or manual rollback instructions.

Required from client: - List of approvers for each environment. - Artifact retention policies and approved artifact store. - Environment-specific credentials or role ARNs.

Deliverables: - Template CD pipelines with parameterization for environment and artifact reference.

Acceptance Criteria: - Artifact from CI can be promoted to QA and then to Prod with approvals and automated smoke test.

Suggested Owner: DevOps (Responsible), Business (Informed/Approver for Prod releases)

# 5. Task 4 — Define strategy for build/package artifact versioning, storage, and promotion

Objective: Ensure artifact immutability and a clear promotion path.

Step-by-step Actions:

1. Choose artifact store (S3 for zips, ECR for containers, S3 + manifest for Glue binaries).

2. Define tagging/versioning scheme (semantic versioning or build SHA + build number).

3. Implement artifact publisher in CI that writes to artifact store with predictable path.

4. Implement promotion mechanism (promote by copying artifact or promoting pointer/manifest).

5. Add lifecycle/retention policies (cleanup rules).

Required from client: - Decision on artifact store and retention policy. - S3/ECR access and bucket/repo naming.

Deliverables: - Artifact naming policy doc. - CI step to publish artifacts.

Acceptance Criteria: - Every CI run produces a uniquely versioned artifact available for promotion and rollback.

Suggested Owner: DevOps (Responsible)

# 6. Task 5 — Configure GitHub Runners

Objective: Provision and secure runners to execute GitHub Actions reliably and at scale.

Step-by-step Actions:

1. Decide hosted (GitHub-hosted) vs self-hosted runners (security/isolation, cost analysis).

2. If self-hosted, provision runner fleet (EC2/VMs) with autoscaling logic.

3. Configure runner labels and runner-manager scripts for lifecycle.

4. Harden runners: remove default credentials, enable ephemeral workspaces, apply containerization for builds.

5. Install required build tools and caches for faster runs.

6. Register runners to GitHub org or repo and test with sample jobs.

Required from client: - VM/instance quota or permission to provision runners. - Network rules to allow runner connection to GitHub (outbound HTTPS), and any egress endpoints for artifact/store access.

Deliverables: - Runner provisioning scripts (CloudFormation/Terraform) and admin playbook.

Acceptance Criteria: - Pipelines execute on runners reliably and scale during peak builds.

Suggested Owner: DevOps (Responsible)

# 7. Task 6 — Embed security best practices & compliance into Terraform modules

Objective: Ensure IaC is secure, consistent, and compliance-ready by design.

Step-by-step Actions:

1. Create a shared Terraform modules repository with opinionated modules (network, IAM, Glue job, Lambda, ECR).

2. Parameterize modules to avoid hardcoded secrets; accept KMS keys, roles, subnet lists as inputs.

3. Add guardrails: prevent_destroy flags for critical resources, drift detection hooks.

4. Run static IaC scanning (tfsec, checkov) in CI and fail on critical issues.

5. Create a policy-as-code layer (optional: OPA/Conftest) to enforce organization rules.

6. Document required IAM least-privilege policies for service roles.

Required from client: - Organizational security policies, required tags, and encryption standards. - Approval for the module pattern and list of pre-approved resource configurations.

Deliverables: - Terraform modules repo and usage examples. - Policy-as-code ruleset and CI gates.

Acceptance Criteria: - PRs with IaC changes pass tfsec and policy checks before merge.

Suggested Owner: DevOps (Responsible), Security (Consulted)

# 8. Task 7 — Create Terraform scripts to deploy AWS Glue Jobs, EventBridge rules, and Lambda functions through GitHub Actions

Objective: Automate provisioning and updates of data infra via IaC and pipelines.

Step-by-step Actions:

1. Create Terraform modules for GlueJob (job definition, IAM role), EventBridge rule (schedule/targets), Lambda (function, IAM role, log group).

2. Implement variable files and workspace mappings per environment.

3. Configure remote state (S3) and locking (DynamoDB).

4. Create a GitHub Actions workflow that performs terraform fmt → terraform init → terraform validate → terraform plan → create PR artifact → terraform apply after approval (or use GitOps automation).

5. Add integration tests that validate resource creation via SDK calls (smoke test).

Required from client: - IAM roles or deploy role ARN for pipeline to assume. - S3 bucket for state + DynamoDB table for locking. - Glue job S3 code location and runtime configs.

Deliverables: - Terraform module repo and environment variable mapping. - GitHub Actions workflows for plan/apply.

Acceptance Criteria: - Terraform pipeline can create/update Glue, EventBridge, and Lambda resources in a test account using the pipeline role.

Suggested Owner: DevOps (Responsible), Data Engineering (Consulted)

# 9. Task 8 — Provide standardized deployment templates for AWS Lambda functions and Glue Jobs

Objective: Make deployments repeatable and consistent across multiple services.

Step-by-step Actions:

1. Create standardized packaging scripts for Lambda (zip or container image) and Glue job artifacts.

2. Create deploy pipeline templates that accept parameters: artifact path, memory, timeout, concurrency, role.

3. Implement Canary/Blue-Green hooks (if applicable) for services that support it.

4. Add post-deploy health checks and smoke tests.

Required from client: - Runtime details for Lambda (Python/Node/Java), expected concurrency and VPC config. - Glue job runtime and library dependencies.

Deliverables: - Reusable deployment templates and example usage documentation.

Acceptance Criteria: - Template can deploy a sample Lambda/Glue job end-to-end via CI pipeline and pass smoke tests.

Suggested Owner: DevOps (Responsible)

# 10. Task 9 — Configure CloudWatch and Datadog integration for GlueJobs, Lambda, and EventBridge

Objective: Centralized observability for data infra and serverless compute.

Step-by-step Actions:

1. Ensure each service creates CloudWatch log groups and metrics (Glue job run metrics, Lambda duration/errors, EventBridge invocation counts).

2. Configure Datadog integration: setup Datadog Log Forwarder (Lambda) or CloudWatch subscription to Datadog.

3. Create standard dashboards (Glue job success/failure, Lambda errors, latency) and baseline thresholds.

4. Configure log retention and KMS encryption for log groups if required.

Required from client: - Datadog API key and desired dashboard owners. - List of critical Glue jobs and Lambda functions to monitor.

Deliverables: - Terraform or CloudFormation resources for log groups and subscriptions. - Pre-built Datadog dashboards and monitors.

Acceptance Criteria: - Datadog receives logs and metrics for target resources and alerts on configured thresholds.

Suggested Owner: DevOps (Responsible), Observability Team (Consulted)

# 11. Task 10 — Define alarms, dashboards, and rollback strategies for production readiness

Objective: Clear operational readiness with agreed SLAs, alarms, and rollback plans.

Step-by-step Actions:

1. Workshop to define SLOs/SLA and clear thresholds for alarms (failure rate, latency, job duration).

2. Implement CloudWatch alarms and Datadog monitors aligned with SLOs.

3. Create runbooks for each critical alarm: steps to triage, who to call, and rollback steps. 4. Implement automated rollback jobs (where safe) or documented manual rollback procedures.

5. Validate rollback via a rehearsal run in staging.

Required from client: - SLA/SLO definitions and acceptable risk levels. - On-call roster and escalation contacts.

Deliverables: - Runbooks, alarms, and dashboard configurations. - Rollback automation scripts or manual checklists.

Acceptance Criteria: - A simulated failure triggers alert and runbook leads to successful rollback or mitigation.

Suggested Owner: DevOps (Responsible), Business owners (Informed/Approvers)

# 12. Task 11 — Build integration with Change Management system (FreshService)

Objective: Connect deployments with the client change management workflow for traceability and approvals.

Step-by-step Actions:

1. Identify required change types (standard/normal/emergency) and map pipeline stages to change types.

2. Build integration via FreshService API: create/change/update tickets, attach deployment artifacts, and post status.

3. Add deployment gate that checks for approved change ticket before terraform apply to Prod.

4. Add post-deploy ticket updates and close/change state transitions.

Required from client: - FreshService API access and service account credentials. - Change policy document and list of approvers.

Deliverables: - Integration code and pipeline step to check ticket status. - Documentation on how to open/approve changes from the CI pipeline.

Acceptance Criteria: - Production deployments require a valid FreshService change and pipeline enforces it.

Suggested Owner: DevOps (Responsible), ITSM/Change Management (Consulted)

# 13. Task 12 — Deploy Databricks components using Databricks Asset Bundles and GitHub Actions

Objective: Automate the deployment of Databricks notebooks, jobs, and configurations via GitHub Actions.

Step-by-step Actions:

1. Decide packaging format: Databricks Asset Bundles or Databricks CLI + workspace import.

2. Build GitHub Actions that authenticate (service principal/token), prepare asset bundle and deploy to workspace.

3. Parameterize workspace, cluster, and job definitions per environment.

4. Create rollback/backup (export current workspace config before deploy).

5. Add post-deploy validation (job run smoke test, small sample job).

Required from client: - Databricks workspace URL, admin token / service principal, and Unity Catalog access. - List of clusters and job configurations used in each environment.

Deliverables: - Asset bundle deployment workflows and example GitHub Action.

Acceptance Criteria: - Notebooks and Jobs are deployed to Databricks and a sample job runs successfully via pipeline.

Suggested Owner: DevOps (Responsible), Data Engineering (Consulted)

# 14. Task 13 — Centralized publishing mechanisms for enterprise data catalog

Objective: Automate publishing of validated datasets/metadata to the enterprise catalog (Unity Catalog or Glue Catalog).

Step-by-step Actions:

1. Define metadata schema and catalog onboarding process (required fields: owner, lineage, sensitivity tags).

2. Implement a post-validation pipeline step to publish metadata (table registration, tag assignment, lineage links) to catalog.

3. Add governance checks to prevent publishing of non-compliant datasets.

4. Track publish history and produce audit logs for compliance.

Required from client: - Catalog API details (Unity Catalog/Glue) and service credentials. - Metadata standards and required fields.

Deliverables: - Publishing automation scripts and documentation.

Acceptance Criteria: - Validated datasets are registered in the catalog with required metadata and lineage.

Suggested Owner: Data Engineering (Responsible), DevOps (Support)

# 15. Task 14 — Implement unit test framework for CI/CD pipelines

Objective: Ensure pipeline logic and deployed artifacts are validated by unit and integration tests.

Step-by-step Actions:

1. Select a test framework for code (PyTest for Python, JUnit for Java) and a test framework for data (Great Expectations/dbt tests).

2. Create sample unit tests for small units (functions/scripts) and integration tests for deployment steps (CLI invocation, SDK calls).

3. Add test result publishing (coverage reports, test summary) to the pipeline.

4. Ensure tests run in PRs and block merges on failures according to policy.

Required from client: - Sample data or small datasets to run tests in non-prod environment. - Prefered unit test standards and coverage expectations.

Deliverables: - Test harness and examples integrated into the CI workflows.

Acceptance Criteria: - PRs run unit/integration tests and gates prevent merge when tests fail.

Suggested Owner: QA (Responsible), DevOps (Support)

# 16. Task 15 — Integrate with SonarQube for code quality checks

Objective: Automate static code analysis and enforce quality gates.

Step-by-step Actions:

1. Provision or connect to existing SonarQube/SonarCloud instance.

2. Configure project keys and quality profiles for each repo.

3. Add Sonar scanner step to CI workflows and publish results.

4. Configure quality gates: block merges on critical vulnerabilities/coverage thresholds.

Required from client: - SonarQube access and project provisioning rights or approval to use SonarCloud. - Quality gate acceptance criteria.

Deliverables: - CI steps that run Sonar scanning and enforce gates.

Acceptance Criteria: - PRs show Sonar analysis and cannot merge when gate fails.

Suggested Owner: DevOps (Responsible), QA (Consulted)

# 17. Task 16 — Automated Databricks token provisioning and environment setup

Objective: Automate short-lived token provisioning and environment bootstrapping for Databricks deployments.

Step-by-step Actions:

1. Decide token lifecycle and rotation strategy (short-lived tokens, service principals if supported).

2. Create automation that can request or create workspace tokens (via Databricks API or provisioned service principal) securely from pipeline.

3. Store tokens securely (GitHub Secrets or Vault) and rotate as per policy.

4. Implement environment setup steps (clusters, init scripts, libraries) in the deployment pipeline.

Required from client: - Permission to create service principals or automation token in Databricks. - Token management policy and security constraints.

Deliverables: - Token provisioning workflow and environment bootstrap scripts.

Acceptance Criteria: - Pipeline can obtain a token at deploy time and perform workspace operations without manual intervention.

Suggested Owner: DevOps (Responsible), Data Engineering (Consulted)

# 18. Task 17 — Create automated deployment triggers for infrastructure and data engineering components using Terraform

Objective: Trigger infrastructure deployment automatically on code changes while preserving approvals for critical environments.

Step-by-step Actions:

1. Define which branches/events will trigger terraform plan and which will trigger terraform apply.

2. Create GitHub Actions that run plan on PRs and post results to PR as a comment.

3. Configure apply to only run after merges to main or a release branch with required approvals.

4. Implement drift detection runs on a schedule and alert if drift is found.

5. Add drift remediation guidance or workflow.

Required from client: - Approval model for auto-apply in non-prod environments. - CI runner/service role with permission to perform apply in target accounts.

Deliverables: - GitHub Actions workflows for plan/apply and scheduled drift checks.

Acceptance Criteria: - Terraform plans are visible in PRs and applies happen only with approvals in protected branches.

Suggested Owner: DevOps (Responsible), Data Engineering (Consulted)

# 19. Master client-request checklist (single page to send to client)

Credentials & Access - AWS Account IDs and cross-account deploy role ARNs for Dev/QA/UAT/Staging/Prod. - GitHub Org admin user + list of repos and teams. - Databricks workspace URL and automation token or service principal details. - S3 bucket name for artifact store; ECR registry names (if using containers). - Terraform remote state S3 bucket and DynamoDB table details. - SonarQube/Snyk/Datadog/FreshService credentials (service account with minimal scope).

Decisions & Policies - Branching strategy (e.g., GitFlow vs Trunk Based). - Hosted vs self-hosted CI runners. - Artifact retention policy and promotion rules. - Security & compliance baselines (required tags, encryption, least privilege requirements).

Operational - List of on-call contacts, escalation matrix. - Approvers for Prod/UAT deployments and CI gates. - List of critical Glue jobs, Lambdas and their owners.

Optional but recommended - Sample test data for unit/integration tests. - List of common dependencies and container images.

# 20. Deliverables & Acceptance Criteria — final summary

Deliverables (by DevOps): - Repo template and branching strategy documentation. - Reusable GitHub Actions workflow library (build/test/scan/deploy). - Terraform modules repository and CI/CD pipeline for plan/apply. - Runner provisioning scripts and admin runbook. - Observability dashboards (Datadog + CloudWatch) and monitors. - FreshService integration for deployment change control. - Databricks asset deployment workflows and token provisioning automation. - Data-catalog publishing automation. - Unit and integration test harness integrated with CI.

Acceptance Criteria (high-level): - PRs trigger lint/test/scan pipelines and quality gates block merges for severe issues. - CI produces versioned artifacts stored in agreed storage. - CD pipelines promote artifacts through environments with approvals and smoke tests. - Production deployment requires approved change ticket and passes post-deploy validations. - Monitoring alerts fire and runbooks lead to successful mitigation/rollback.